| Team ID | SWTID-2026-2404 |
| --- | --- |
| Date | 08 MARCH 2026 |
| Project Name | Smart Library Request Workflow in Service Now |
| Maximum Marks | 4 Marks |

Work Breakdown Structure

A Work Breakdown Structure (WBS) for a Smart Library Request Workflow in ServiceNow breaks down the process of users requesting, approving, and fulfilling library resources (physical books, digital access, or equipment) into manageable, hierarchical components.

Here is a WBS structured by project phases for a Smart Library ServiceNow implementation:

1.0 Initiation & Requirements Definition

- 1.1 Define User Persona & Requirements: Identify user types (Student, Faculty, Staff) and their borrowing privileges.

- 1.2 Catalog Item Design: Define fields needed (Book Title, Author, Type, Delivery Method).

- 1.3 Define Fulfillment Processes: Document physical checkout (library desk) vs. digital (API to digital library platform).